Business Requirements
Document

Business goals, scope, stakeholders, and success measures

Product: 24H Focus Tracker

Document ID: BRD-24HFT-001

Version: 1.0

Date: 23 October 2026

Status: MVP requirements baseline

Purpose

This document defines requirements for the initial Windows desktop MVP. It is intended to guide implementation, validation, and future enhancement. Requirements describe intended behavior; they do not imply that all behavior has already been validated on the target laptop.

# Document Control

| Field | Details |
| --- | --- |
| Product | 24H Focus Tracker — Windows desktop productivity tracking application |
| Business owner | Individual end user / product requester |
| Primary audience | Product owner, developer, tester, future maintainer |
| Primary platform | Windows 10/11 desktop |
| Data handling | Local-only SQLite database in the current MVP |
| Baseline | MVP requirements; future enhancements are explicitly separated |

# 1. Executive Summary

24H Focus Tracker is a lightweight Windows desktop application intended to help a user understand how laptop time is distributed across study, side-hustle work, personal activity, entertainment, and unclassified application use. The user manually launches the application and presses Start. During an active tracking session, the app periodically identifies the foreground executable, estimates time spent in that application, detects periods without recent keyboard or mouse input, and stores usage intervals locally.

The primary productivity goals are 8 hours of Study and 4 hours of Side Hustle per day. Daily charts compare tracked time with these targets, while application summaries and a seven-day report help the user review patterns and improve consistency.

# 2. Business Problem and Opportunity

The user needs a consistent, evidence-based view of laptop time to support a daily routine. Manual time logs are easy to forget and often inaccurate. A local automatic tracker can reduce manual logging while retaining manual control over when tracking begins and ends.

# 3. Business Objectives

Make daily laptop activity visible without requiring continuous manual time entry.

Help the user assess progress toward 8 hours of Study and 4 hours of Side Hustle.

Identify the applications consuming the most tracked time.

Provide a daily summary and a seven-day trend report.

Keep activity data private by storing it locally and avoiding screenshots, keystroke capture, and cloud transmission.

Keep the initial solution lightweight and usable on a standard Windows laptop.

# 4. Success Measures

| Measure | Target / Definition | How assessed |
| --- | --- | --- |
| Tracking control | User can Start, Pause/Resume, and Stop a session | Functional test of controls and status indicator |
| Study goal visibility | Daily report shows actual Study time against 8 hours | Compare displayed total and target |
| Side-hustle goal visibility | Daily report shows actual Side Hustle time against 4 hours | Compare displayed total and target |
| Usage visibility | Applications are listed with assigned category and duration | Inspect today's usage table |
| Reporting | Daily bar/pie charts and seven-day report are available | Test empty, partial, and populated data |
| Local-first privacy | Usage records remain in local SQLite by default | Inspect storage location and network behavior |
| Usability | User can begin tracking without configuring a server | First-run walkthrough |

# 5. Stakeholders and Users

| Stakeholder | Interest / Responsibility |
| --- | --- |
| Primary user | Starts/stops tracking, reviews reports, classifies applications, acts on insights |
| Developer | Implements Windows monitoring, persistence, UI, charts, and error handling |
| Tester / reviewer | Validates requirements, calculations, edge cases, and data integrity |
| Future maintainer | Maintains compatibility with Windows and Python dependency updates |

# 6. Scope

## 6.1 In Scope for MVP

Windows desktop app launched manually by the user.

Start, Pause, Resume, and Stop controls.

Foreground executable tracking at a short polling interval.

Idle-time classification based on Windows last-input information, with a configurable threshold.

Local SQLite storage of timestamps, executable name, window title, category, and duration.

Default categories and editable application-to-category rules.

Daily target-versus-actual bar chart and category pie chart.

Today's application usage table and seven-day summary.

Default goals of 8 hours Study and 4 hours Side Hustle.

## 6.2 Out of Scope for MVP

Cloud sync, accounts, login, multi-device reporting, and remote dashboards.

Screenshots, webcam/microphone recording, keystroke logging, or content surveillance.

Reliable classification of browser tabs, URLs, or individual websites.

Automatic proof of concentration or cognitive deep work.

Guaranteed background operation when the app is closed or the computer is asleep.

A packaged installer or standalone executable until packaging and target-device validation are completed.

Calendar integrations, reminders, AI coaching, and team administration.

# 7. Business Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| BR-01 | The application shall make daily Study time and progress toward an 8-hour target visible. | Must |
| BR-02 | The application shall make daily Side Hustle time and progress toward a 4-hour target visible. | Must |
| BR-03 | The application shall reduce manual time logging through foreground-app tracking. | Must |
| BR-04 | The user shall control when tracking begins, pauses, resumes, and ends. | Must |
| BR-05 | The application shall summarize application usage by category and duration. | Must |
| BR-06 | The application shall provide daily visualizations and a seven-day report. | Must |
| BR-07 | The MVP shall keep its usage database on the local Windows user profile. | Must |
| BR-08 | The MVP shall not collect screenshots or keystrokes. | Must |
| BR-09 | The user shall be able to correct application categories. | Must |
| BR-10 | The application shall avoid counting long polling gaps as ordinary foreground usage. | Should |

# 8. Assumptions and Dependencies

The user runs a supported Windows 10/11 desktop environment.

The application has permission to query the foreground window and associated process name.

Python and required packages are installed for the source-based MVP.

The tracker is open and tracking is active for intervals to be recorded.

Application names are only a starting point for categorization; the same application can be used for different purposes.

Windows input-idle and sleep/lock behavior must be validated on the target device.

# 9. Constraints and Risks

| Risk / Constraint | Impact | Mitigation / Treatment |
| --- | --- | --- |
| Foreground app does not equal focus | Reported Study time may overstate deep work | Label it as tracked app time; allow categories and manual Pause |
| Browser is tracked as one executable | No website-level detail | Keep browser usage grouped; consider optional browser integration later |
| App closed or computer asleep | Tracking may stop and leave gaps | Do not infer time for missing intervals; explain gaps in reports |
| Polling-based timing | Totals are approximate | Use short intervals and test calculations around pause/stop |
| Category guesses may be wrong | Charts can misrepresent intent | Allow editable application category rules |
| Local database loss | Historical reports may be lost | Document database path and recommend manual backup |
| Window titles can contain private text | Potentially sensitive local metadata | Store locally; avoid uploading; consider title-redaction setting in a later version |

# 10. Acceptance Criteria

A user can launch the app manually and begin tracking by pressing Start.

The interface clearly indicates whether tracking is active, paused, or stopped.

Pausing stops new time accrual; resuming starts a new interval without counting the paused gap.

Stopping finalizes the current short interval and prevents further recording.

Study and Side Hustle totals are shown against 8-hour and 4-hour goals.

Daily charts render when there is data and show a sensible empty state when there is none.

The application usage table shows executable, category, and duration.

The user can change a selected application's category and future intervals use the new category.

The weekly report displays the last seven calendar days.

Data is stored in the documented local SQLite location and the app does not record screenshots or keystrokes.

# 11. Future Considerations

Package as a signed Windows executable or installer.

Add robust Windows session lock, unlock, suspend, and resume event handling.

Add export to CSV and database backup/restore.

Support per-day targets, custom categories, and manual time adjustments.

Add an optional privacy mode that stores executable names but not window titles.

Add a timeline view and configurable idle threshold.

Consider opt-in browser domain tracking only after privacy and technical requirements are defined.

# 12. Glossary

| Term | Definition |
| --- | --- |
| Foreground application | The application associated with the active top-level window at a given polling moment. |
| Tracked time | Duration recorded while the tracker is active, excluding intervals classified as Idle from active category totals. |
| Study | User-defined category intended for study-related applications. |
| Side Hustle | User-defined category intended for project, freelance, or business work. |
| Idle | Interval during which Windows reports no recent keyboard or mouse input beyond the configured threshold. |
| Deep study target | Daily goal of 8 hours; the app measures application activity and cannot independently verify cognitive focus. |